## Slide 1
PROPOSAL / FULL-STACK SAAS DEVELOPER
Pathwaize Intelligence Center
MVP
A working execution console for real estate investors.
michaelwegter.com/demos/real-estate-intelligence-center/
Michael Wegter | Full-Stack Developer | July 2026
DEMO LIVE NOW
Run an engine.
Review the output.
Approve it.
Push it.
That is the workflow. It is running at the link above.
Michael Wegter | michaelwegter.com | Pathwaize Intelligence Center Proposal

## Slide 2
CORE WORKFLOW / RUN > GENERATE > REVIEW > REVISE > APPROVE > SAVE/PUSH
The workflow, exactly as you scoped it
Approval is a hard gate. Outputs cannot push to any destination until the user explicitly clicks Approve.
01
Run
User fills the brief and fires an engine
>>
02
Generate
LLM router routes request and returns structured output
>>
03
Review
Output lands in Pending Review queue (status: needs-review)
>>
04
Revise
User requests edits; engine re-runs with revision notes
>>
05
Approve
User clicks Approve; status flips to approved
>>
06
Save / Push
Push button unlocks; output saved to destination
Michael Wegter | michaelwegter.com | Pathwaize Intelligence Center Proposal

## Slide 3
V1 ENGINES / THREE AI ENGINES WIRED END-TO-END
Three engines, all running in the demo today
Priority 1
Authority Engine
Generates founder-authority content: LinkedIn posts, X threads, thought-leadership pieces.
Input: topic, tone, platform Output: formatted post + revision option Push: LinkedIn or X (approval-gated)
Priority 2
Newsletter Engine
Generates newsletter body copy, three subject-line options, and preview text. Subject lines are selectable cards.
Input: topic, audience, brand voice Output: body + 3 subjects + preview text Push: save as draft or schedule (approval-gated)
Priority 3
Knowledge Engine Lite
Generates business KB entries. Destination picker: Google Drive or GitHub. Save receipt with file path and asset link.
Input: topic, business context Output: KB entry (formatted markdown) Push: Drive or GitHub (approval-gated)
Michael Wegter | michaelwegter.com | Pathwaize Intelligence Center Proposal

## Slide 4
BACKEND ARCHITECTURE / PROVIDER-AGNOSTIC LLM ROUTING
Frontend never calls an LLM provider directly
One provider-agnostic contract. Adding Claude when OpenAI is live = one config entry, not a rebuild.
Next.js / React
GHL iframe embed no LLM calls
>>
POST /route
{ engine, payload, workspace_id }
>>
LLM Router
selects model from config registry
>>
Provider API
OpenAI / Claude / local model
>>
Supabase Log
run_id, model, tokens cost, status
Frontend
Next.js / React in GHL iframe. Calls only /route, never any provider.
Router (AWS Lambda)
Provider-agnostic. Config-driven model selection. Logs every run.
Data (Supabase)
Runs, outputs, logs, workspace RLS. Your existing infrastructure.
Integrations
Drive + GitHub OAuth server-side. LinkedIn + X via approved APIs.
Michael Wegter | michaelwegter.com | Pathwaize Intelligence Center Proposal

## Slide 5
APPROVAL GATING / TWO INDEPENDENT LAYERS
Outputs cannot publish without explicit user approval
Frontend status machine + backend server-side guard enforce the same rule independently.
Frontend Status Machine
Push/Save button rendered disabled + cursor: not-allowed unless status = 'approved'. No code path advances to 'pushed' without explicit Approve click. Verify in the demo: try clicking Push before Approve.
Backend Server-Side Guard
Push endpoints check output status in Supabase before executing. Returns 403 if not approved, even if the frontend gate is somehow bypassed. Frontend and backend enforce the same rule independently.
Output Status Lifecycle
generating > needs-review > (revised >) approved > pushed. Each transition is user-triggered or explicitly confirmed. No automatic advancement.
Michael Wegter | michaelwegter.com | Pathwaize Intelligence Center Proposal

## Slide 6
BUILD PLAN / MILESTONE-BASED, FIXED PRICE
6 to 7 weeks. $9,000 fixed price.
Each milestone is deployable. No billing until you have seen the working increment.
M1
UI Shell + Authority Engine end-to-end
3-col console layout, GHL iframe, run/review/approve/push on Authority Engine, run records, LLM routing layer
1.5 wks
$2,500
M2
Newsletter Engine end-to-end
Full body + 3 subject lines + preview text, selectable subjects, revision panel, approval-gated save/schedule
1 wk
$1,500
M3
Knowledge Engine Lite + Drive/GitHub save
KB generation, destination picker, server-side OAuth for Drive + GitHub, save receipt with file path
1.5 wks
$2,000
M4
Outputs queue + approve/revise/re-run flow
Pending Review queue, click-to-review, approve/request-edits/re-run actions, run history panel
1 wk
$1,500
M5
Intel Brief stub + polish + GHL QA + deploy
6-section Intel Brief, workspace context, GHL postMessage integration, final QA, production deploy
1 wk
$1,500
TOTAL
6-7 weeks
$9,000
Michael Wegter | michaelwegter.com | Pathwaize Intelligence Center Proposal

## Slide 7
WHY MICHAEL WEGTER / PROOF POINTS
Full-stack ownership. LLMs in production. No overengineering.
Sole developer, 600 users/month
U.S. Bank (via Turnberry): sole dev and SME on TDAAS, ~60k LOC, React + Python + SQL + Java. Became go-to within months. Led the 6-month Azure Cloud migration as the project's main rep.
LLM workflows in production
At Optum (current, April 2026): team's go-to for AI-assisted development using Azure OpenAI. The demo implements prompt chaining, JSON-schema output enforcement, sliding context windows, and 1-retry reflection.
The demo is the application
I built a working Intelligence Center before applying. All three engines, approval gating, run records, cost logging, and the LLM routing layer are functional at the demo link. Working software, not slides about potential.
No overengineering on principle
The demo is 12 files. The production design is one routing service + 4 Supabase tables. V1 should validate the core workflow quickly. I read the posting: skip advanced analytics, skip future engines, ship the loop.
Michael Wegter | michaelwegter.com | Pathwaize Intelligence Center Proposal

## Slide 8
The demo is live.
Click it. Run an engine. See the approval gate in action.
michaelwegter.com/demos/real-estate-intelligence-center/
Michael Wegter | michaelwegter.com | github.com/mwegter95
Ready to start on the real build when you are.
Michael Wegter | michaelwegter.com | Pathwaize Intelligence Center Proposal